## Annex  2. Guidelines and formats for Final Mines Feasibility Study (Section 28)

Part I		Guidelines for preparing the Project Feasibility Study

The report shall include at least the information listed below:

- Salient features

It shall be the summary of the project and includes,

- background of promoter

- location of mine

- leasehold area

- total geological and mineable reserve

- summary of the report

- Market Analysis

- size of market and specifications

- competition in the market

- import substitution/ export potential

- value added processing potential

- quality control of products

- legal and regulatory considerations

- Geology and reserve

- Brief description of the exploration programme to determine the reserve and quality of the mineral and the geology,

- Geological plans and sections showing necessary geological features.

- Detailed findings of the exploration, geological parameters, reserves, quality of mineral etc.

- Mine Development Planning

Showing;

- Determination of pit boundary and the area required for establishment of infra-structural facilities,

- Access road to the mine area and the mining benches.

- Pre-production development works including jungle & bush clearance, initial cut and bench preparation to expose the deposit,

- Establishment of infrastructure which include plant and machinery, office and residential buildings

- Provision of ancillary facilities such as power, water, transport facility with and beyond the mine etc.

- Mine Design parameters

Giving justifications for the selection of chosen parameters for,

- Bench dimensions,

- blast hole drilling,

- blasting,

- haul road and ramp,

- waste dump,

- final pit configuration etc.

- Mine production planning.

- Year-wise and bench-wise working and production plan giving details of quantity, quality and specification of mineral/rejects/sub-grade mineral and all the consumables.

- Description of the method of operation

- Mine plan drawings,

which include;

- Location map in an appropriate scale showing pre-mining landuse in and around the mining lease area and demarcation line of private and government land within the lease-hold boundary

- Layout plans (in a scale not less than 1:5000) showing lease boundary, pit boundary, infrastructure set-up, access road, locations of top soil/reject rocks/sub-grade dumps, explosives magazine, public facilities such as school, hospital etc. and the index map showing the location of the proposed mine in the region

- Pre-mining cross-sections at suitable intervals not exceeding 100 meters, along the actual slope of topography with clear plotting of different litho-types,

- Pre-production development plan.

- Bench-wise slice plans clearly demarcating different litho-types and grade of mineral in different mining benches,

- Year-wise configuration of the mining pit shown on plans and all X-sections clearly marking the litho-types for five years, for the end of lease period and for end of the mine life,

- Year-wise configuration of the waste disposal site for five years, for the end of lease period and for end of the mine life,

- Ultimate pit configuration on plan and different X-sections

- Waste Disposal planning

- Select most suitable site giving justification and due consideration to the cost involved.

- Describe in detail the treatment of waste & tailings, configuration of waste dump and its stability.

- Manpower

- Details of manpower requirement in executive, supervisory, technical and workers category stating their duties, including organisation charts

- Type of contract work and the contract workers proposed to be involved

- Project implementation schedule

It includes the implementation schedule of various activities in the mine starting from project concept to signing of lease agreement to the production stage.

- Capital cost

It includes pre-production and preliminary costs, cost of equipment and machinery, infrastructure and mine development costs, utilities costs, working capital etc.

- Production cost:

It shall include cost for unit operations such as;

- transport,

- fuel water and power,

- labour, health, safety and sanitation

- service, marketing and promotion

- land compensation, acquisition

- government levies

- waste disposal, environment management and restoration activities

- financing, depreciation cost

- Other cost

- Financial Analysis:

- Revenue from sales

- Profitability statement

- cash-flow analysis

- rate of return

- payback analysis

- break-even analysis